LalaKirana

Implementation Plan v3.0

Feature-Based Architecture  •  Minted Ledger  •  Antigravity

Phase 1 — Login  •  Dashboard  •  Inventory  •  Pricing  •  EOD Stock  •  Settings

| Field | Detail |
| --- | --- |
| Version | 3.0 — June 2026 |
| Key Change from v2.0 | Feature-based folder structure — every file for a feature lives together |
| Build Tool | Antigravity (Claude agentic coding) |
| Design System | Minted Ledger — Ice Latte + The Mint |
| CSS Strategy | CSS Modules (.module.css) scoped per component |
| Architecture Rule | If only one feature uses it → it stays inside that feature folder |
| Shared Rule | Code moves to shared/ only when a second feature needs it |

# 1. Why Feature-Based Architecture

The previous plan used a component-type structure — every page in /pages, every API call in /api, every store in /store. Working on inventory meant jumping between 5 different folders constantly. Feature-based fixes this.

| Component-Type Structure (v2.0) | Feature-Based Structure (v3.0) |
| --- | --- |
| src/pages/InventoryPage.jsx | src/features/inventory/InventoryPage.jsx |
| src/api/products.api.js | src/features/inventory/inventory.api.js |
| src/store/productStore.js | src/features/inventory/inventoryStore.js |
| src/components/forms/ProductForm.jsx | src/features/inventory/ProductForm.jsx |
| 5 folders open to work on one feature | 1 folder open to work on one feature |

The Feature-Based Rule — Memorise This

• A file belongs to a feature if only that feature uses it — it lives inside that feature's folder

• A file moves to shared/ the moment a second feature needs it — not before

• shared/ contains: UI primitives (Button, Input, Toast), layout (Sidebar, Header), and cross-feature hooks

• Features never import from each other — they only import from shared/

• Adding Phase 2 (billing) means adding features/billing/ — nothing else in the tree changes

• Deleting a feature means deleting one folder — no hunting across the codebase

# 2. Complete Folder Structure

## 2.1  Frontend — Feature-Based

frontend/src/ — complete feature-based tree

src/ ├── main.jsx ├── App.jsx ← router, auth guard, lazy imports, page transitions ├── index.css ← ONLY: CSS custom properties (11 Minted Ledger tokens) │ typography @imports, base reset — nothing else │ ├── shared/ ← used by 2+ features — nothing feature-specific here │ ├── ui/ ← primitive components, no business logic │ │ ├── Button.jsx + Button.module.css │ │ ├── Input.jsx + Input.module.css │ │ ├── Select.jsx + Select.module.css │ │ ├── Badge.jsx + Badge.module.css │ │ ├── Modal.jsx + Modal.module.css │ │ ├── Drawer.jsx + Drawer.module.css │ │ ├── Toast.jsx + Toast.module.css │ │ ├── Skeleton.jsx + Skeleton.module.css │ │ ├── StatCard.jsx + StatCard.module.css │ │ ├── DataTable.jsx + DataTable.module.css │ │ ├── ConfirmDialog.jsx + ConfirmDialog.module.css │ │ ├── EmptyState.jsx + EmptyState.module.css │ │ └── ErrorBoundary.jsx │ ├── layout/ │ │ ├── AppLayout.jsx + AppLayout.module.css │ │ ├── Sidebar.jsx + Sidebar.module.css │ │ └── Header.jsx + Header.module.css │ ├── hooks/ │ │ ├── useDebounce.js │ │ ├── useOnlineStatus.js │ │ └── useClickOutside.js │ ├── store/ │ │ ├── authStore.js ← user, token, login(), logout() │ │ └── toastStore.js ← toast queue, addToast(), removeToast() │ └── api/ │ └── axios.js ← Axios instance + JWT interceptor + 401 handler │ ├── features/ │ ├── auth/ ← LOGIN, password reset, OTP │ │ ├── LoginPage.jsx + LoginPage.module.css │ │ ├── ForgotPasswordModal.jsx + ForgotPasswordModal.module.css │ │ ├── auth.api.js ← login, logout, me, forgot, reset, change-password, sessions │ │ └── auth.helpers.js ← token storage, auth guard logic │ │ │ ├── dashboard/ ← DASHBOARD: stat cards, low stock, price changes │ │ ├── DashboardPage.jsx + DashboardPage.module.css │ │ ├── LowStockAlert.jsx + LowStockAlert.module.css │ │ ├── RecentPriceChanges.jsx + RecentPriceChanges.module.css │ │ └── dashboard.api.js ← GET /reports/dashboard, /products/low-stock │ │ │ ├── inventory/ ← PRODUCT LIST, add, edit, stock adjust │ │ ├── InventoryPage.jsx + InventoryPage.module.css │ │ ├── ProductFormPage.jsx + ProductFormPage.module.css ← add AND edit │ │ ├── ProductForm.jsx + ProductForm.module.css │ │ ├── StockAdjustDrawer.jsx + StockAdjustDrawer.module.css │ │ ├── PriceAgeBadge.jsx + PriceAgeBadge.module.css │ │ ├── CategoryTabs.jsx + CategoryTabs.module.css │ │ ├── ProductActionMenu.jsx + ProductActionMenu.module.css │ │ ├── PriceHistoryModal.jsx + PriceHistoryModal.module.css │ │ ├── inventory.api.js ← products CRUD, categories, stock adjust, stock log │ │ └── inventoryStore.js ← products[], categories[], cache invalidation │ │ │ ├── pricing/ ← BULK PRICE UPDATE │ │ ├── BulkPricePage.jsx + BulkPricePage.module.css │ │ ├── PriceRow.jsx + PriceRow.module.css ← individual editable price row │ │ └── pricing.api.js ← POST /products/bulk-price, GET /price-history │ │ │ ├── eod/ ← END-OF-DAY STOCK ENTRY │ │ ├── EODEntryPage.jsx + EODEntryPage.module.css │ │ ├── EODProductRow.jsx + EODProductRow.module.css │ │ └── eod.api.js ← POST /inventory/eod, GET /inventory/eod │ │ │ └── settings/ ← STAFF, SESSIONS, CATEGORIES, ACCOUNT │ ├── SettingsPage.jsx + SettingsPage.module.css │ ├── StaffTab.jsx + StaffTab.module.css │ ├── SessionsTab.jsx + SessionsTab.module.css │ ├── CategoriesTab.jsx + CategoriesTab.module.css │ ├── AccountTab.jsx + AccountTab.module.css │ └── settings.api.js ← GET/POST users, sessions, categories, passwords

## 2.2  Backend — Feature-Grouped Controllers

backend/src/ — complete tree

src/ ├── app.js ← Express, CORS, middleware chain, route mounting ├── server.js ← HTTP listen, graceful shutdown │ ├── routes/ ← thin route files, just HTTP verb + controller fn │ ├── auth.routes.js │ ├── products.routes.js │ ├── inventory.routes.js │ └── reports.routes.js │ ├── controllers/ ← req/res only, calls service for logic │ ├── auth.controller.js │ ├── products.controller.js │ ├── inventory.controller.js │ └── reports.controller.js │ ├── services/ ← all business logic, calls Supabase client │ ├── auth.service.js ← JWT, bcrypt, OTP, token blocklist, sessions │ ├── products.service.js ← CRUD, bulk price (atomic), price history │ ├── inventory.service.js← EOD entry, stock adjust, audit │ └── email.service.js ← Nodemailer OTP delivery │ ├── middleware/ │ ├── auth.middleware.js ← JWT verify + blocklist check + session last_seen │ ├── role.middleware.js ← requireOwner() │ ├── rateLimiter.js ← 5 attempts / 15 min / IP on /auth/login │ └── validate.middleware.js ← Zod parse body/query, return 400 on fail │ ├── schemas/ ← Zod schemas (same shapes used FE + BE) │ ├── auth.schema.js │ ├── product.schema.js │ └── inventory.schema.js │ ├── db/ │ └── supabase.js ← createClient with SERVICE_ROLE_KEY │ └── utils/ ├── billNumber.js ← LK-YYYY-NNNNN generator ├── priceAge.js ← stale price classification (fresh/warn/stale) └── deviceHint.js ← User-Agent parser for sessions table

# 3. Feature Ownership Map

Every file in the project maps to exactly one owner. This table answers 'where does this live?' for anything you might need to create or find.

| File / Concern | Lives In | Reason |
| --- | --- | --- |
| Login form, OTP modal | features/auth/ | Only auth uses it |
| JWT storage, auth guard | features/auth/auth.helpers.js | Only auth uses it |
| Axios instance + interceptor | shared/api/axios.js | Every feature makes API calls |
| authStore (user, token) | shared/store/authStore.js | Every feature reads auth state |
| toastStore (toast queue) | shared/store/toastStore.js | Every feature triggers toasts |
| Toast component | shared/ui/Toast.jsx | Every feature displays toasts |
| Button, Input, Badge | shared/ui/ | Used across all features |
| Drawer component | shared/ui/Drawer.jsx | inventory (stock adjust) + future billing |
| Dashboard stat cards | features/dashboard/ | Only dashboard uses them |
| LowStockAlert list | features/dashboard/LowStockAlert.jsx | Only dashboard uses it |
| Product list, filters, search | features/inventory/InventoryPage.jsx | Only inventory uses it |
| ProductForm (add + edit) | features/inventory/ProductForm.jsx | Only inventory uses it |
| StockAdjustDrawer | features/inventory/StockAdjustDrawer.jsx | Only inventory uses it (for now) |
| PriceAgeBadge | features/inventory/PriceAgeBadge.jsx | Only inventory uses it currently |
| inventoryStore (product cache) | features/inventory/inventoryStore.js | pricing + eod also import this |
| Bulk price update table | features/pricing/BulkPricePage.jsx | Only pricing uses it |
| PriceRow (editable row) | features/pricing/PriceRow.jsx | Only pricing uses it |
| EOD diary entry form | features/eod/EODEntryPage.jsx | Only eod uses it |
| Staff / session management | features/settings/ | Only settings uses it |
| DataTable | shared/ui/DataTable.jsx | inventory + settings + future billing |
| Sidebar, Header, AppLayout | shared/layout/ | Every page uses them |
| useDebounce, useOnlineStatus | shared/hooks/ | Used by inventory search + PWA |

Note on inventoryStore: pricing/ and eod/ import the product cache from features/inventory/inventoryStore.js. This is the one exception — it stays in inventory/ because inventory owns and manages the product data. Pricing and EOD only read from it.

# 4. Build Steps — Antigravity Execution Order

12 steps. Each step ends with a working, testable app. Pass all 3 verify points before moving to the next step.

Build Rules for Antigravity

• Step 1 is environment only — nothing else starts until Supabase is connected and all 16 migrations are confirmed

• Step 3 builds ALL shared infrastructure before any feature — Toast, Skeleton, ErrorBoundary, Button, Input, Drawer

• Steps 4–11 are vertical slices — backend route + frontend feature built and tested together per feature

• Never start a step if the previous step's verify checklist has any item unchecked

• If a component is only used by one feature so far, it stays in that feature folder — do not move it to shared/ prematurely

• A component moves to shared/ the moment a second feature needs to import it

Step 1 — Environment + Supabase + Migrations (~30 min)

✓ Create Supabase project — copy URL and service role key

✓ Create backend/.env with: PORT=5000, SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY, JWT_SECRET (64+ random chars), JWT_EXPIRY=8h, FRONTEND_URL=http://localhost:5173, SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS

✓ Create frontend/.env with: VITE_API_BASE_URL=http://localhost:5000/api/v1

✓ Open Supabase SQL Editor — run migrations 001 → 016 in exact numeric order

✓ Before running 016: replace the bcrypt hash placeholder with a real hash

✓ Generate hash: node -e "require('bcrypt').hash('changeme123',12).then(console.log)"

✓ VERIFY 1: Supabase Table Editor shows all 14 tables (users, categories, products, stock_log, customers, bills, bill_items, khata_entries, wallet_entries, price_history, eod_entries, token_blocklist, sessions, otp_requests)

✓ VERIFY 2: categories table has exactly 8 rows (Spices, Grains & Pulses, Tea & Coffee, etc.)

✓ VERIFY 3: users table has 1 row — owner@lalakirana.in with role='owner'

Step 2 — Backend Scaffold (~45 min)

✓ mkdir backend && cd backend && npm init -y

✓ npm install express @supabase/supabase-js jsonwebtoken bcrypt zod express-rate-limit cors dotenv nodemailer uuid

✓ npm install -D nodemon

✓ Add to package.json scripts: "dev": "nodemon src/server.js"

✓ Create src/db/supabase.js — createClient(SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY)

✓ Create src/app.js — Express instance, cors({ origin: FRONTEND_URL }), express.json(), mount route stubs, global error handler

✓ Create src/server.js — app.listen(PORT), graceful SIGTERM shutdown

✓ Create all 4 route files as empty Express routers with a GET /health returning { status: 'ok', feature: 'auth' } etc.

✓ Mount routes: /api/v1/auth, /api/v1/products, /api/v1/inventory, /api/v1/reports

✓ Create src/middleware/rateLimiter.js — express-rate-limit: 5 requests/15min on login

✓ Create src/middleware/auth.middleware.js — stub that reads Bearer token (full logic in Step 4)

✓ Create src/middleware/role.middleware.js — stub requireOwner()

✓ Create src/middleware/validate.middleware.js — Zod parse wrapper returning 400 on fail

✓ Create src/utils/priceAge.js — returns 'fresh'¦'warn'¦'stale' based on price_updated_at

✓ Create src/utils/deviceHint.js — parse User-Agent header into readable string

✓ Create src/utils/billNumber.js — generates LK-YYYY-NNNNN using Supabase sequence

✓ VERIFY 1: npm run dev starts without errors, logs 'LalaKirana API running on port 5000'

✓ VERIFY 2: GET http://localhost:5000/api/v1/auth/health returns { status: 'ok' }

✓ VERIFY 3: GET http://localhost:5000/api/v1/products/health returns { status: 'ok' }

Step 3 — Frontend Scaffold + All Shared Infrastructure (~75 min)

✓ npm create vite@latest frontend -- --template react && cd frontend

✓ npm install react-router-dom zustand axios

✓ Replace src/index.css entirely with: Google Fonts @import (Playfair Display + DM Sans + DM Mono), all 11 CSS custom property tokens, base reset (margin:0, box-sizing:border-box), body font defaults

✓ --- shared/api/ ---

✓ Create shared/api/axios.js — Axios instance with baseURL=VITE_API_BASE_URL, request interceptor adds Bearer token from authStore, response interceptor auto-calls logout() on 401

✓ --- shared/store/ ---

✓ Create shared/store/authStore.js — Zustand: { user, token, isAuthenticated, login(user,token), logout() } — token persisted to localStorage

✓ Create shared/store/toastStore.js — Zustand: { toasts[], addToast(type,message), removeToast(id) } — each toast has auto-generated id + timestamp

✓ --- shared/hooks/ ---

✓ Create shared/hooks/useDebounce.js — debounce any value by N ms

✓ Create shared/hooks/useOnlineStatus.js — listens to navigator.onLine, returns boolean

✓ Create shared/hooks/useClickOutside.js — ref + callback for closing dropdowns/menus

✓ --- shared/ui/ — build in this order ---

✓ ErrorBoundary.jsx — catches React render errors, shows friendly 'Something went wrong' with retry button

✓ Toast.jsx + Toast.module.css — fixed bottom-right, slide-in from right (250ms), 4 variants (success/warn/error/info), left accent bar, auto-dismiss 4s, manual close X

✓ Skeleton.jsx + Skeleton.module.css — animated shimmer using --color-surface-dim, accepts width/height/borderRadius props

✓ Button.jsx + Button.module.css — primary, secondary, ghost, danger; size sm/md/lg; loading spinner state; disabled state

✓ Input.jsx + Input.module.css — label, value, onChange, error, helperText, focus ring in --color-primary

✓ Select.jsx + Select.module.css — same visual language as Input, options array prop

✓ Badge.jsx + Badge.module.css — success, warning, error, info, neutral variants

✓ Modal.jsx + Modal.module.css — backdrop blur, Escape closes, focus trap, slide-down animation

✓ Drawer.jsx + Drawer.module.css — slides from right (250ms ease), focus trap, Escape/backdrop closes, generic children slot

✓ ConfirmDialog.jsx + ConfirmDialog.module.css — wraps Modal, title + body + Cancel + Confirm (danger) buttons

✓ StatCard.jsx + StatCard.module.css — label (uppercase DM Sans), large number (DM Mono), delta line, Mint bottom accent rule

✓ DataTable.jsx + DataTable.module.css — columns config array, rows data, hover states, action slot per row, empty state slot

✓ EmptyState.jsx + EmptyState.module.css — icon + heading + subtext + optional CTA button

✓ --- shared/layout/ ---

✓ AppLayout.jsx + AppLayout.module.css — CSS grid: 240px sidebar + flex-1 main, wraps all authenticated pages

✓ Sidebar.jsx + Sidebar.module.css — nav items (icon + label), active state (3px --color-primary left border + --color-primary-container bg), LalaKirana logo top, logout bottom; placeholder slots for Phase 2 (Billing, Khata)

✓ Header.jsx + Header.module.css — page title (Playfair Display 24px) + right-side actions slot

✓ --- App.jsx ---

✓ React Router setup: / redirects to /dashboard, /login is public, all others wrapped in ProtectedRoute that checks authStore.isAuthenticated, lazy-import all feature pages

✓ Wrap entire app in ErrorBoundary

✓ Mount Toast component at root level (reads from toastStore)

✓ VERIFY 1: npm run dev starts on port 5173 — blank page with no console errors

✓ VERIFY 2: All shared/ui components render without errors (test by temporarily importing in App.jsx)

✓ VERIFY 3: Toast system fires correctly — call addToast('success','Test') from browser console

Step 4 — Feature: Auth — Login, Sessions, Password Reset (~90 min)

✓ --- features/auth/ ---

✓ Create auth.api.js — functions: login(email,password), logout(), getMe(), forgotPassword(email), resetPassword(email,otp,newPassword), changePassword(current,new), getSessions(), deleteSession(id)

✓ Create auth.helpers.js — getStoredToken(), setStoredToken(), clearStoredToken(), isTokenExpired()

✓ --- Backend: auth routes + service ---

✓ Create schemas/auth.schema.js — Zod: LoginSchema (email+password), ForgotPasswordSchema, ResetPasswordSchema, ChangePasswordSchema

✓ Create services/auth.service.js: generateToken(user, deviceHint, ip) → inserts sessions row + returns JWT with jti; revokeToken(jti) → inserts token_blocklist + deletes from sessions; verifyOTP(email, otp) → bcrypt compare against otp_requests; sendOTPEmail(email, otp) → Nodemailer

✓ Create controllers/auth.controller.js: login (rate limit check → account lockout check → bcrypt verify → generateToken), logout (revokeToken), me (return req.user), forgotPassword (generate 6-digit OTP → hash → insert otp_requests → sendOTPEmail), resetPassword (verifyOTP → update password → revoke all sessions), changePassword (verify current → update → revoke all sessions)

✓ Wire auth.routes.js: POST /login (rateLimiter), POST /logout (auth), GET /me (auth), POST /forgot-password, POST /reset-password, PUT /change-password (auth), GET /sessions (auth), DELETE /sessions/:id (auth)

✓ Complete auth.middleware.js: jwt.verify → check token_blocklist → update sessions.last_seen → attach req.user

✓ --- Frontend: LoginPage ---

✓ Build features/auth/LoginPage.jsx — full page layout: left panel Mint brand (#006763, 40% width), right panel Ice Latte (#F6FAFD) with login card

✓ Form: email Input + password Input + 'Sign in' Button (primary, full width)

✓ 'Forgot password?' ghost link below form

✓ Client-side Zod validation before API call — show inline errors on each field

✓ On success: authStore.login(user, token) → navigate to /dashboard

✓ On error: addToast('error', message) — never show raw API error

✓ Build features/auth/ForgotPasswordModal.jsx — opens inline on 'Forgot password?' click, step 1: email input, step 2: OTP input + new password, step 3: success confirmation

✓ Update ProtectedRoute in App.jsx: if !isAuthenticated redirect to /login, if isAuthenticated on /login redirect to /dashboard

✓ VERIFY 1: Login with owner@lalakirana.in + correct password → JWT in localStorage → /dashboard (empty page is fine)

✓ VERIFY 2: Wrong password 5x → Supabase users.locked_until is set, lockout message shown on screen

✓ VERIFY 3: Logout → token in token_blocklist → using old token returns 401

Step 5 — Feature: Dashboard (~60 min)

✓ --- features/dashboard/ ---

✓ Create dashboard.api.js — getDashboardStats(), getLowStockProducts(), getRecentPriceChanges(limit=5)

✓ --- Backend ---

✓ Create services/reports.service.js — getDashboardStats(): runs 4 Supabase queries in parallel (total active products, count where stock_qty < threshold, count where stock_qty = 0, sum of price × stock_qty)

✓ Create controllers/reports.controller.js — dashboard endpoint returns all stats in one response

✓ Wire reports.routes.js: GET /reports/dashboard (auth), GET /products/low-stock (auth), GET /price-history?limit= (auth)

✓ --- Frontend ---

✓ Build features/dashboard/LowStockAlert.jsx — list of products below threshold, qty shown in red, [Adjust Stock] button per row (opens StockAdjustDrawer — imported from features/inventory/)

✓ Build features/dashboard/RecentPriceChanges.jsx — table: product name, old price → new price, who changed, when

✓ Build features/dashboard/DashboardPage.jsx — 4 StatCards in a grid (Total Products, Low Stock, Out of Stock, Inventory Value), LowStockAlert below, RecentPriceChanges beside it

✓ All 3 data sections use Skeleton while loading — StatCard shows skeleton number placeholder

✓ [Bulk Price Update] shortcut button in Header actions slot → navigates to /pricing

✓ VERIFY 1: Dashboard shows real counts from Supabase — add 3 test products manually first

✓ VERIFY 2: Skeleton loaders appear for ~300ms before data fills in

✓ VERIFY 3: [Adjust Stock] on a low-stock item opens the drawer (import from inventory feature)

Step 6 — Feature: Inventory — Product List (~90 min)

✓ --- features/inventory/ ---

✓ Create inventory.api.js — getProducts(params), getCategories(), createProduct(data), updateProduct(id,data), softDeleteProduct(id), adjustStock(id,data), getStockLog(productId), getPriceHistory(productId)

✓ Create inventoryStore.js — Zustand: { products[], categories[], lastFetched, setProducts(), setCategories(), invalidateCache(), updateProductInCache(id, changes) } — exported for use by pricing + eod features

✓ Create PriceAgeBadge.jsx — calculates hours since price_updated_at: <12h = no badge, 12-24h = yellow '⏱ Xh ago', >24h = pulsing red '⚠ Price outdated'

✓ Create CategoryTabs.jsx — horizontal scrollable tabs, active tab has --color-primary underline, 'All' tab first

✓ Create ProductActionMenu.jsx — ··· button, dropdown: Edit, Adjust Stock, View Price History, Deactivate

✓ Create PriceHistoryModal.jsx — wraps Modal, table of price changes for one product

✓ --- Backend ---

✓ Create schemas/product.schema.js — Zod: CreateProductSchema, UpdateProductSchema, BulkPriceSchema, StockAdjustSchema

✓ Create services/products.service.js — getAllProducts(filters), getProductById(id), createProduct(data), updateProduct(id,data) [triggers price_history via DB trigger], softDeleteProduct(id), bulkUpdatePrices(items) [atomic]

✓ Create controllers/products.controller.js — wire all endpoints

✓ Wire products.routes.js: GET /products, GET /products/low-stock, GET /products/prices, GET /products/:id, GET /products/:id/price-history, POST /products, PUT /products/:id, DELETE /products/:id (owner), POST /products/bulk-price, GET /categories, POST /categories (owner)

✓ --- Frontend: InventoryPage ---

✓ Build features/inventory/InventoryPage.jsx — CategoryTabs + search Input (useDebounce 300ms) + DataTable + [+ Add Product] in header

✓ DataTable columns: Category, Product Name, Price (DM Mono) + PriceAgeBadge, Stock Qty (DM Mono), Status Badge, Actions (ProductActionMenu)

✓ Client-side filtering on category tab change and search — no extra API call

✓ Deactivate: ConfirmDialog → softDeleteProduct → invalidateCache → success toast

✓ Empty state: EmptyState when no products or no search results

✓ VERIFY 1: Products list renders with category tabs — clicking tab filters correctly

✓ VERIFY 2: Search filters in real time with 300ms debounce — no extra network request

✓ VERIFY 3: PriceAgeBadge shows yellow for a product whose price_updated_at you manually set to 13h ago in Supabase

Step 7 — Feature: Inventory — Add / Edit / Stock Adjust (~75 min)

✓ --- features/inventory/ ---

✓ Build ProductForm.jsx — controlled form: name (Input), category (Select from categories), price ₹ (Input type=number), stock_qty (Input type=number), unit (Select: pcs/kg/g/litre/ml), low_stock_threshold (Input), all with label + error message

✓ Client-side Zod validation on submit: inline error per field, no API call if invalid

✓ Build ProductFormPage.jsx — reads URL: /inventory/new → add mode, /inventory/:id/edit → edit mode

✓ Add mode: empty form, POST /products on submit, success toast + navigate to /inventory

✓ Edit mode: GET /products/:id on mount, pre-fill form, PUT /products/:id on submit — price change auto-logged via DB trigger

✓ Cancel button navigates back — no confirmation needed (no data sent)

✓ Build StockAdjustDrawer.jsx — uses shared Drawer.jsx as wrapper

✓ 3 radio options: Add stock / Remove stock / Set exact quantity

✓ Reason Select: New arrival / Damage / Returned / Audit correction / Other

✓ Optional note Input

✓ Live preview: 'New stock will be: X units' — calculated client-side

✓ Validation: Remove cannot result in negative stock (checked before API call)

✓ On confirm: POST /products/:id/adjust-stock → updateProductInCache(id, newQty) → close drawer → success toast

✓ Wire [Adjust Stock] from: ProductActionMenu (InventoryPage) and LowStockAlert (DashboardPage)

✓ VERIFY 1: Add product → appears in list immediately (cache updated, no page reload)

✓ VERIFY 2: Edit product price → price_history table in Supabase has new row with old+new price

✓ VERIFY 3: Stock adjust 'Remove' with qty > current stock → error message shown, no API call

Step 8 — Feature: Pricing — Bulk Price Update (~60 min)

✓ --- features/pricing/ ---

✓ Create pricing.api.js — bulkUpdatePrices(items), getPriceHistory(params)

✓ Build PriceRow.jsx — single row: product name (read-only), current price (read-only, DM Mono), new price Input (DM Mono, number type)

✓ Highlight changed rows: if newPrice !== currentPrice → subtle --color-primary 2px left border on row

✓ Build BulkPricePage.jsx — reads from inventoryStore.products (already cached) so no extra API call on load

✓ Category filter Select to narrow product list

✓ Live counter bar: 'Changed: N ¦ Unchanged: M ¦ Total: T' — updates as user types

✓ [Save All Changes] Button — disabled until at least 1 price changed

✓ On save: POST /products/bulk-price with only changed items — skip unchanged

✓ On success: toast 'Prices updated — N products saved', invalidate inventoryStore cache so badges refresh everywhere

✓ Last updated info: fetch GET /price-history?limit=1 on mount to show 'Last updated: X hours ago'

✓ --- Backend ---

✓ Create services/products.service.js bulkUpdatePrices() — skip if price unchanged, DB trigger handles price_history automatically, return { updated, skipped }

✓ VERIFY 1: Change 3 prices, save — Supabase products table has 3 new prices

✓ VERIFY 2: price_history has exactly 3 new rows — not 5 if 2 were left unchanged

✓ VERIFY 3: Inventory page immediately shows fresh price badges after save (cache invalidated)

Step 9 — Feature: EOD — End-of-Day Stock Entry (~60 min)

✓ --- features/eod/ ---

✓ Create eod.api.js — submitEODEntry(entry_date, items), getEODEntry(date)

✓ Build EODProductRow.jsx — product name (read-only) + qty sold Input (DM Mono) + ✕ remove button

✓ Build EODEntryPage.jsx:

✓ Date picker at top (default today, can change to yesterday for next-morning entry)

✓ On mount: GET /inventory/eod?date=today — if entry exists, pre-load it (edit mode)

✓ Product search Input (useDebounce, reads from inventoryStore — no API call)

✓ Search result shows product + current stock qty → click to add as EODProductRow

✓ Running totals at bottom: 'Items: N ¦ Est. value: ₹X' — calculated from product prices in cache

✓ [Confirm Entry] → POST /inventory/eod → success toast with summary → invalidate inventoryStore cache

✓ Submitting same day again: backend UPSERT on (product_id, entry_date) — no duplicate rows

✓ --- Backend ---

✓ Create services/inventory.service.js submitEODEntry(entry_date, items, userId): UPSERT eod_entries, decrement stock_qty, insert stock_log rows with reason='eod_entry'

✓ VERIFY 1: Enter 3 products → Supabase stock_log has 3 rows with reason='eod_entry'

✓ VERIFY 2: products.stock_qty correctly reduced for all 3 products

✓ VERIFY 3: Submit again same date → UPSERT, still only 3 rows in eod_entries (no duplicates)

Step 10 — Feature: Settings (~75 min)

✓ --- features/settings/ ---

✓ Create settings.api.js — getUsers(), createUser(data), resetUserPassword(id, newPassword), deactivateUser(id), deleteSessions(id), deleteAllSessions()

✓ Build SettingsPage.jsx — tabbed layout (4 tabs), each tab is a separate component

✓ Build StaffTab.jsx (Owner only): DataTable of staff, [+ Add Staff] opens Modal with name/email/temp-password/role form, [Reset Password] per row (no OTP — owner shortcut), [Deactivate] per row → ConfirmDialog

✓ Build SessionsTab.jsx (Owner only): DataTable showing device_hint, ip_address, last_seen, [Log out] per row, current session has 'This device' badge, [Log out all devices] with ConfirmDialog

✓ Build CategoriesTab.jsx (Owner only): list of categories + [+ Add Category] inline form

✓ Build AccountTab.jsx (All roles): change own password — current + new + confirm fields, PUT /auth/change-password, on success: clear authStore + navigate to /login with toast 'Password changed — please log in again'

✓ --- Backend: user management ---

✓ Add to auth routes: POST /users (owner), GET /users (owner), PUT /users/:id/reset-password (owner), DELETE /users/:id (owner)

✓ VERIFY 1: Owner creates a staff account → staff can log in with that email

✓ VERIFY 2: Owner remotely logs out a session → that session's JWT is in token_blocklist

✓ VERIFY 3: Account password change → all other sessions become 401 (test with two browser windows)

Step 11 — PWA + Offline + Reconnect Price Sync (~60 min)

✓ npm install -D vite-plugin-pwa in frontend

✓ Configure VitePWA in vite.config.js: registerType='autoUpdate', cache products and customers API responses (StaleWhileRevalidate, 1h expiry)

✓ Add to public/manifest.json: name='LalaKirana', theme_color='#006763', background_color='#F6FAFD', display='standalone'

✓ Use useOnlineStatus hook in App.jsx — show offline banner 'You are offline — changes will sync when connection returns'

✓ On reconnect (online event): call GET /products/prices (lightweight endpoint), compare to inventoryStore prices, call addToast('info', 'Prices re-fetched — X products updated while offline') if any changed

✓ If price changed while offline: show which products changed with old → new in the toast or a modal

✓ Flush any pending API calls queued during offline (use a simple offline queue in localStorage)

✓ VERIFY 1: npm run build && npx vite preview → install PWA prompt appears in Chrome

✓ VERIFY 2: Open PWA, disconnect WiFi → app still loads, inventory list visible from cache

✓ VERIFY 3: Change a product price in Supabase while offline → reconnect → price change toast appears

Step 12 — Polish + Accessibility + Final Checks (~60 min)

✓ Add page transitions in App.jsx — CSS class toggle on route change: opacity 0→1, translateY 8px→0, 150ms ease

✓ Add @media (prefers-reduced-motion: reduce) to index.css — disables all transitions and animations globally

✓ Responsive sidebar: 768-1024px → icon-only sidebar (64px, tooltips on hover), <768px → hidden sidebar + hamburger menu button in Header

✓ Audit full keyboard navigation: every interactive element reachable by Tab, Escape closes all overlays, arrow keys navigate sidebar items

✓ Audit all aria attributes: aria-label on icon buttons, aria-live='polite' on toast container, aria-modal on Modal, aria-expanded on dropdowns

✓ Stale price pulse animation: @keyframes pulse on red PriceAgeBadge for prices >24h, respects prefers-reduced-motion

✓ Verify all 11 colour contrast ratios — minimum WCAG AA (4.5:1 for text, 3:1 for UI components)

✓ Test on Chrome + Edge + Firefox — verify no visual regressions

✓ VERIFY 1: Tab through entire LoginPage without mouse — every element reachable in logical order

✓ VERIFY 2: Lighthouse score ≥ 90 for Accessibility and PWA categories

✓ VERIFY 3: Red price badge pulses for a product with price_updated_at set to 25h ago — pulse stops when prefers-reduced-motion is enabled in OS

# 5. Verification Master Checklist

Run every item before Phase 1 is complete. All 30 must pass.

Auth & Security

| # | Test | Expected | ☐ |
| --- | --- | --- | --- |
| 1 | Login with correct credentials | JWT in localStorage, redirect to /dashboard | ☐ |
| 2 | Login with wrong password × 5 | locked_until set in DB, lockout message on screen | ☐ |
| 3 | Login with revoked JWT | 401 — token found in token_blocklist | ☐ |
| 4 | 6 login attempts from same IP in 15 min | 429 Too Many Requests | ☐ |
| 5 | Forgot password OTP flow | Email received, OTP valid for 10 min only | ☐ |
| 6 | Staff accessing /settings | 403 Forbidden | ☐ |
| 7 | Owner resets staff password | Staff can log in with new password | ☐ |
| 8 | Change own password | All other sessions return 401 immediately | ☐ |

Inventory

| # | Test | Expected | ☐ |
| --- | --- | --- | --- |
| 9 | Add product — all fields valid | Appears in inventory list, correct status badge | ☐ |
| 10 | Add product — missing name | Inline error on name field, no API call made | ☐ |
| 11 | Edit product — change price | price_history row created, price_updated_at updated | ☐ |
| 12 | Bulk price update — 3 changed, 2 same | 3 updated, 2 skipped in response | ☐ |
| 13 | Stale price badge — 13h old | Yellow badge with hours shown | ☐ |
| 14 | Stale price badge — 25h old | Red pulsing badge | ☐ |
| 15 | Deactivate product | Hidden from list, is_active=false in DB | ☐ |
| 16 | Stock adjust — Add 10 to 42 | stock_qty=52, stock_log row reason='manual_adjust' | ☐ |
| 17 | Stock adjust — Remove 50 from stock of 42 | Validation error shown, no API call | ☐ |
| 18 | EOD entry — 3 products | 3 eod_entries rows, stock_qty reduced for all 3 | ☐ |
| 19 | EOD entry — resubmit same day | UPSERT — still 3 rows, qty updated not duplicated | ☐ |
| 20 | Low stock alert threshold | Product shows in dashboard alert when qty < threshold | ☐ |

UI, PWA & Accessibility

| # | Test | Expected | ☐ |
| --- | --- | --- | --- |
| 21 | Success action (any) | Toast slides in from bottom-right, auto-dismisses 4s | ☐ |
| 22 | Data loading state | Skeleton shimmer visible while API in flight | ☐ |
| 23 | Drawer open/close | 250ms slide from right, Escape key closes it | ☐ |
| 24 | Deactivate product | ConfirmDialog appears, action only proceeds on confirm | ☐ |
| 25 | PWA install | Install prompt on Chrome, opens as standalone app | ☐ |
| 26 | Offline mode | Inventory page visible from PWA cache, offline banner shown | ☐ |
| 27 | Price change while offline | Toast on reconnect listing changed products | ☐ |
| 28 | 768px viewport | Sidebar collapses to 64px icon-only mode | ☐ |
| 29 | Keyboard navigation | Full Tab order, Escape closes all overlays | ☐ |
| 30 | Lighthouse Accessibility | Score ≥ 90 | ☐ |

# 6. Import Rules Between Features

Follow these rules to prevent circular dependencies and keep features isolated.

| Allowed Import | Example | Why |
| --- | --- | --- |
| feature → shared/ui | inventory imports Button, DataTable | Shared UI is designed to be imported everywhere |
| feature → shared/store | dashboard imports authStore | Auth state needed by all features |
| feature → shared/hooks | inventory imports useDebounce | Generic hooks belong in shared |
| feature → shared/layout | pages use AppLayout | Layout wraps all pages |
| feature → shared/api/axios | all feature api files import axios instance | Axios config is shared |
| pricing → inventoryStore | pricing reads product cache | Pricing only reads, never writes to inventory store |
| eod → inventoryStore | eod reads product list for search | EOD only reads, never writes to inventory store |
| dashboard → StockAdjustDrawer | dashboard imports from features/inventory | This is acceptable — dashboard only renders it |

Never Do These

• NEVER: features importing from each other's API files (e.g. pricing importing inventory.api.js) — use the shared axios instance directly or move to shared/api/

• NEVER: Two features sharing a Zustand store that both write to — only one feature owns a store, others read only

• NEVER: Putting a component in shared/ before a second feature needs it — wait for the second use case

• NEVER: Business logic in shared/ui components — Button should never know what a product is

• NEVER: Importing from a sibling page (InventoryPage importing from ProductFormPage) — communicate via router or store only

# 7. Phase 2 Preparation — Do Now

Actions During Phase 1 That Prevent Phase 2 Pain

• Sidebar.jsx: add placeholder nav items for Billing and Khata with 'coming soon' tooltip — do not hardcode only Phase 1 items

• Drawer.jsx: keep it 100% generic — no inventory-specific props — billing will reuse it for order slots

• Toast system: keep message strings generic — billing will trigger toasts for bill confirmations

• inventoryStore: the product cache shape (products[], categories[]) is reused by billing's product search — do not change the shape

• bills and bill_items tables are already in Supabase from migration 006/007 — add 2-3 test bills manually so Phase 2 has data to work with

• customers table is already created — add 2-3 test customers manually for Phase 2 khata testing

• billNumber sequence (bill_number_seq) created in migration 006 — verify it exists: SELECT nextval('bill_number_seq') in Supabase SQL Editor

• Phase 2 will add features/billing/ and features/khata/ — the entire folder structure is ready to receive them

# 8. Quick Reference

| Command | What |
| --- | --- |
| cd backend && npm run dev | Express API on :5000 with nodemon auto-restart |
| cd frontend && npm run dev | Vite dev server on :5173 with HMR |
| cd frontend && npm run build | Production build into dist/ |
| npx vite preview | Preview production build locally on :4173 |
| node -e "require('bcrypt').hash('pass',12).then(console.log)" | Generate bcrypt hash for seeding users |

| Step | Feature | Est. Time | Done? |
| --- | --- | --- | --- |
| 1 | Supabase setup + all 16 migrations | 30 min | ☐ |
| 2 | Backend scaffold + health endpoints | 45 min | ☐ |
| 3 | Frontend scaffold + ALL shared infrastructure | 75 min | ☐ |
| 4 | Feature: Auth (login, JWT, lockout, OTP, sessions) | 90 min | ☐ |
| 5 | Feature: Dashboard (stats, alerts, recent changes) | 60 min | ☐ |
| 6 | Feature: Inventory — product list, filters, badges | 90 min | ☐ |
| 7 | Feature: Inventory — add/edit product, stock adjust | 75 min | ☐ |
| 8 | Feature: Pricing — bulk price update | 60 min | ☐ |
| 9 | Feature: EOD — end-of-day stock entry | 60 min | ☐ |
| 10 | Feature: Settings (staff, sessions, categories, account) | 75 min | ☐ |
| 11 | PWA + offline mode + reconnect price sync | 60 min | ☐ |
| 12 | Polish, accessibility, final checks | 60 min | ☐ |
| TOTAL |  | ~12.5 hours |  |

LalaKirana Implementation Plan v3.0 — Feature-based. Clean. Ready to build.