🛒

LalaKirana

Retail Management System

Implementation Plan v3.0

Now includes: Order Queue Manager  •  Khata System  •  Quick Bill Mode

| Version | v3.0 — June 2026 |
| --- | --- |
| Hardware | 1 Computer (expandable later) |
| Users | Family members + staff |
| Phases | 3 phases over 10 weeks |

# 1. What Changed in v3.0

After discussing real operational constraints at the shop, three major additions have been made to the original plan. These are not minor tweaks — they significantly change how the billing screen and customer management module will be built.

| Area | Original Plan | Updated Plan (v3.0) |
| --- | --- | --- |
| Hardware | Assumes multiple computers | Designed for 1 computer; expands naturally when more are added |
| Multi-customer | Multiple browser tabs | Single-screen Order Queue with named order slots, built into the UI |
| Customer credit | Not planned | Full Khata System — item-wise ledger, repayments, monthly statements |
| Small bills | Always full bill | Staff decides: Quick Bill (amount only) or Full Bill (itemised) |
| Bill modes | One mode only | Two modes — Quick and Full — selectable per transaction |

# 2. The Real Problem at Rush Hour

The shop has enough staff to take orders verbally from 6–8 customers at once. The bottleneck is the single computer. Staff away from the computer write orders on paper and hand them to the computer operator. This creates a handoff problem — slips get lost, quantities are misread, and the computer operator gets overwhelmed.

LalaKirana solves this with an Order Queue Manager built into the main billing screen.

## 2.1  How the Order Queue Manager Works

Think of it like a restaurant kitchen display — all active orders visible on one screen, the operator switches between them with a single click.

Order Queue Manager — Key Behaviour

• Left sidebar shows all active orders as named slots: 'Order 1 — Ramesh', 'Order 2 — Unknown', etc.

• Staff at the counter calls out a customer name or number — operator clicks that slot and starts adding items

• Other orders stay exactly as they were — switching slots never clears or loses data

• Each order shows its current total at a glance in the sidebar

• Status badge on each slot: Draft / Ready to Pay / Paid / Khata (credit)

• Operator marks an order Paid when customer pays — it moves to history automatically

• Orders taken on paper by other staff are entered by the operator between serving customers

• New order slots can be created instantly with a single button click

## 2.2  Handling 6–8 Customers on One Screen

| Situation | What Happens in LalaKirana |
| --- | --- |
| Customer 1 order being entered | Operator is on Slot 1 — items being added |
| Customer 2 arrives, ready to pay | Click Slot 2 — confirm and print bill, then back to Slot 1 |
| Customer 3 order on paper slip | Create Slot 3, enter items quickly, mark Ready to Pay |
| Customer 4 wants credit (khata) | Mark Slot 4 as Khata — links to their customer profile |
| Customer 5 only buying ₹30 of salt | Quick Bill on Slot 5 — type 30, confirm, done in 10 seconds |
| Customer 6–8 waiting | Their slots already exist — operator cycles through as each pays |
| Rush is over | All paid orders auto-archived; unpaid slots remain visible |

This means the operator never has to remember anything — everything is on screen. Other staff handle customers verbally, the operator enters and confirms as fast as possible.

# 3. The Khata System (Digital Shop Diary)

Many customers come to the shop on credit — they take goods and pay at the end of the month or in partial instalments. Currently this is tracked in a physical diary. LalaKirana replaces this with a fully digital Khata ledger.

## 3.1  What the Khata System Tracks

| What | Detail |
| --- | --- |
| Customer profile | Name, phone number, address (optional) |
| Every credit purchase | Full item-wise bill linked to their khata — date, items, amount |
| Running balance | Total amount they owe, updated after every transaction |
| Partial repayments | Each payment logged with date and amount received |
| Remaining balance | Auto-calculated after every repayment |
| Monthly statement | Printable summary of all purchases and payments for the month |
| All-time history | Full ledger from day one — never lost unlike a physical diary |

## 3.2  How a Khata Transaction Works

When a customer wants goods on credit, the operator handles it in 3 steps:

- Select or create the customer's Khata profile (search by name or phone)

- Build the bill normally — add all items, verify total

- Instead of marking Paid, select 'Add to Khata' — bill is saved and balance updated

When the customer comes to repay (monthly or partial):

- Open their Khata profile — current balance shown prominently

- Enter the repayment amount

- System logs the payment and updates the remaining balance instantly

- Print a repayment receipt for the customer if needed

## 3.3  The Monthly Statement

What the Printable Statement Includes

• Customer name and contact details at the top

• Table of all purchases during the month — date, items, amount per visit

• Table of all repayments made during the month

• Opening balance (what they owed at start of month)

• Closing balance (what they still owe)

• Your shop name, address, and date of statement

This replaces the physical diary they bring to the shop. They can verify it against the statement. No disputes about what was written.

## 3.4  Khata Database Design

| Table | Key Fields | Purpose |
| --- | --- | --- |
| customers | id, name, phone, address, total_balance, created_at | One row per credit customer |
| khata_entries | id, customer_id, bill_id, amount, type (purchase/payment), date, note | Every credit transaction |
| bills | id, bill_number, customer_id, total, mode, status, created_at | Links bills to customers |

# 4. Bill Modes — Quick Bill vs. Full Bill

Not every purchase needs a detailed itemised bill. For small or frequent purchases, creating a full bill wastes time. LalaKirana gives staff two modes to choose from per transaction.

|  | Quick Bill | Full Bill |
| --- | --- | --- |
| Best for | ₹10–₹150, single-item purchases | Multiple items, large amounts, khata |
| How to use | Type total amount, optional note, confirm | Search products, set quantities, confirm |
| Time taken | Under 15 seconds | 30–90 seconds depending on items |
| Stock deducted? | No (no items selected) | Yes — auto-deducted on confirm |
| Printable? | Yes — shows amount and note only | Yes — full itemised layout |
| Saved in history? | Yes — with mode label 'Quick' | Yes — with all line items |
| Can add to Khata? | Yes | Yes |

Important Note on Stock

Quick Bills do not deduct stock because no specific products are selected. This is intentional — for a ₹20 packet of chips, manually selecting the product would slow things down. Staff should use Full Bill for any item where stock tracking matters (expensive items, bulk purchases). A monthly stock audit can account for the difference.

# 5. Updated Database Schema

The database now has 8 tables to support all three systems: inventory, billing, and khata.

| Table | Key Fields | Module |
| --- | --- | --- |
| products | id, name, category_id, price, stock_qty, low_stock_threshold | Inventory |
| categories | id, name | Inventory |
| stock_log | id, product_id, change_qty, reason, created_at | Inventory |
| customers | id, name, phone, address, total_balance | Khata |
| khata_entries | id, customer_id, bill_id, amount, type, date, note | Khata |
| bills | id, bill_number, customer_id, total, mode, status, created_by | Billing |
| bill_items | id, bill_id, product_id, qty, unit_price, subtotal | Billing |
| users | id, name, email, password_hash, role | Auth |

bills.mode = 'quick' or 'full' | bills.status = 'draft', 'paid', 'khata', 'cancelled'

# 6. Updated Implementation Phases

Phase 1: Inventory Management Weeks 1–3

✓ Project setup — React + Vite, Node.js, Supabase with all 8 tables

✓ Product catalog — add, edit, delete products with category and price

✓ Stock tracking — quantity per product, adjustment screen for new arrivals

✓ Low stock alerts — threshold per product, red badge on dashboard

✓ Category management — organise products into groups

✓ Basic dashboard — total products, low stock items, total inventory value

Phase 2: Billing, Queue Manager & Khata Weeks 4–8

✓ Order Queue Manager — sidebar with named order slots, status badges

✓ Full Bill mode — product search, quantity input, auto-total with GST

✓ Quick Bill mode — type amount and note, confirm in under 15 seconds

✓ Bill confirmation — auto-deduct stock (Full Bill only), generate Bill ID

✓ Printable bill layout — clean format for browser print, both modes

✓ Khata System — customer profiles, credit purchases, repayment logging

✓ Khata balance view — running balance, full transaction history per customer

✓ Monthly statement generator — printable khata summary per customer

✓ Bill history — search by ID, date, customer, amount, mode or status

✓ Sales reports — daily totals, top products, quick vs full bill breakdown

Phase 3: Customer-Facing Web Store Weeks 9–12

✓ Public product catalog — customers browse online

✓ Online cart and order placement

✓ Staff order management panel — receive and process online orders

✓ Online orders auto-generate Full Bills in the system

✓ Optional: online payment integration (Razorpay/UPI)

# 7. Single-Computer Workflow — Rush Hour Playbook

Here is a practical minute-by-minute playbook for how the shop should run during rush hour with one computer and multiple staff members.

Staff Roles During Rush Hour

• Computer Operator (1 person) — manages the screen, enters orders, confirms bills, prints

• Floor Staff (everyone else) — takes verbal orders from customers, notes them on paper if needed

• No one else touches the computer — this keeps the operator focused and fast

| Time | What Happens |
| --- | --- |
| Customer 1 arrives | Operator opens Slot 1, enters items, total calculated |
| Customers 2 & 3 arrive | Floor staff notes their orders on paper slips |
| Customer 1 pays | Operator marks Slot 1 Paid, prints bill — 10 seconds |
| Customer 2 step up | Operator creates Slot 2, enters from paper slip |
| Customer 4 wants khata | Slot 4 created, items added, marked Khata — done |
| Customer 5 — ₹50 only | Quick Bill on Slot 5, type 50, confirm — 10 seconds |
| Quiet moment | Operator clears remaining paper slips into waiting slots |
| End of day | All paid orders archived, khata balances updated automatically |

When a second computer is added later, the same system works — two operators can each manage their own queue slots from separate devices. No code changes needed.

# 8. Manual Labour Reduction — Full Picture

| Before LalaKirana | After LalaKirana |
| --- | --- |
| Write each bill by hand (3–5 min) | Digital bill — under 60 seconds (Full) or 15 seconds (Quick) |
| One customer at a time on paper | 6–8 orders managed simultaneously on one screen |
| Paper slips lost in the rush | All orders saved in the system the moment they are created |
| Physical shop diary for credit | Digital khata — always accurate, never lost |
| Customer disputes over diary entries | Printable monthly statement settles any disagreement |
| Count stock manually on shelves | Real-time stock view for any product in 2 seconds |
| No warning before stock runs out | Low stock alert when quantity falls below set threshold |
| No sales data for reorder decisions | Sales reports show fastest-moving products by period |
| Duplicate bill impossible | Reprint any past bill with one click |
| Credit balance tracked by memory | Running khata balance always visible on customer profile |

# 9. Immediate Next Steps

The plan is finalised. Here is what we build next, in order:

- Create the Supabase project and run the database migrations for all 8 tables

- Scaffold React + Vite frontend and Node.js + Express backend

- Build the Product Management UI — add, edit, delete, search products

- Add stock tracking — inventory adjustment screen and low-stock dashboard

- Build the Order Queue Manager sidebar and Full Bill mode

- Add Quick Bill mode — fast entry without product selection

- Build the Khata System — customer profiles, credit, repayments

- Add monthly statement printing for Khata customers

- Build bill history, search, and reprint functionality

- Add sales reports and dashboard analytics

LalaKirana — Every order. Every rupee. Every customer. Always under control.